## Slide 1
Relay 2.0
Launch Readiness Review — Go / No-Go
Priya Sharma · Product · Launch group internal

## Slide 2
Where we are
80%
launch checklist green
2×
projected traffic passed in load test
6 / 6
customer interviews validated restore flow
Export pipeline accepted (RFC-118), checkpoint-retry landed. Trash / restore UI in staging with the 30-day recovery window customers loved in research.

## Slide 3
The experience we're shipping
Request
One click from Settings → Data. Immediate acknowledgment, honest progress states.
Deliver
Bundle ready in minutes — p95 under five. Email + in-app link, 7-day re-download.
Recover
Deleted something? Self-serve restore from Trash. No support ticket.

## Slide 4
Risks & mitigations
Risk | Status | Note
Worker capacity at launch traffic | Resolved | AUTH-42 migration shipped; full pool on new token scheme
Legal sign-off | On track | In review, expected before freeze
Rollback readiness | On track | Runbook drafted; finalizing this week
Comms plan ownership | Open | Unowned since Jordan's departure — needs a name by freeze
Status
Note
Freeze on new launch-blocking items: tomorrow EOD.

## Slide 5
The ask
Go decision at Friday's review.
Between now and then:
Name an owner for the launch-day comms plan
Confirm legal sign-off lands before freeze
Ops to close out the rollback runbook